RANGE CONSTRUCTION

Work Day Schedule 2020

|  |
| --- |
| General Work Days |
| Saturday, April 4 | 7am – 3:30pm |
|  Install and repair new targets and frames on Main Range and 100-Y, 500-M Ranges Outback. Remove old 200-Y Range by the Black Powder Cartridge. Make changes for 200-M and 300-M to add more steel. Clean and pick up garbage on all ranges. Clean Clubhouse and Indoor Range.  |
| Saturday, May 2 | 7am – 3:30pm |
|  Finish the 200-M and 300-M Ranges work scheduled. Clean Clubhouse and Indoor Range. More to be determined. |
| Saturday, June 6 | 7am – 3:30pm |
|  TBD |
| Saturday, July 11 | 7am – 3:30pm |
| Work schedule will be on the Back Range. TBD |
| Saturday, August 1 | 7am – 3:30pm |
|  TBD |
| Saturday, September 12 | 7am – 3:30pm |
| Work schedule will be on the Back Range. TBD |
| Saturday, October 3 | 7am – 3:30pm |
|  TBD |

*Work items may be changed/updated due to weather and other needs.*

*Personal tools and equipment are always welcome.*

*Individual ranges will be closed based on work schedule.*

|  |
| --- |
| Special Work Days |
| **Main Range – NRA Youth Sport Fest Set-up** |
| Friday, May 8 | 8am – 2pm  |
|  Erecting tent, setting up tables and chairs, working on the Ranges, placement of temporary fences and targets |
| **Main Range – Sight In Days Set-up** |
| Friday, October 30th  | 8am – 2pm  |
|  Replacing targets and backboards on Main Range, install numbers for target frames, clean the Clubhouse and set up for Sight In Days |

***This listing is the main projects set for work days. Each work date will also have a variety of other small projects for everyone.***

*The 2020 Range Construction Team*

*(Wally Marshall, Brad Mueller, Jeff Marshall, Charlie E. Brown, Bruce Nygren, George Bronson, Chad Peterson)*